KODIVIAN TECHNOLOGIES LLP

ISO 27001 Certified  |  A SS Group Company

CHANGE REQUEST

& Implementation Proposal

QC / Validation Workflow – Draft, QC Review, Finalise & Lock

Delivered Functional Scope beyond the approved SRS (Release 1.1)

Scheme Management System & Stock Statement Entry Automation

| Document Control |  |
| --- | --- |
| Document Name | Change Request – QC / Validation Workflow |
| CR Reference No. | KT/STED/CR-04 |
| CR Report Item | CR-04 (CR Report) |
| Classification | Scope Expansion |
| Release No. | 1.0 |
| Date of Release | 3rd July 2026 |
| Client | Stedman Pharmaceuticals |
| Prepared By | Kodivian Technologies LLP |
| Reviewed By | Vijay Sabari |
| Approved By | ________________________ |
| Approved Date | ________________________ |

# 1. Purpose of this Change Request

This Change Request is raised by Kodivian Technologies LLP for Stedman Pharmaceuticals to formally document, scope, estimate and obtain approval for the QC / Validation Workflow delivered in the Scanify portal. This item corresponds to Change Item CR-04 in the CR Report.

The SRS (Rel. 1.1) specified only ‘visual compare, manual adjustment, confirmation’ before storing validated data. The delivered portal implements a full multi-state QC lifecycle with draft auto-save, confidence management and finalise-and-lock. This CR captures that expansion for formal re-baselining and commercial settlement.

# 2. Background & Context

Statement data must be reviewed and corrected before it is trusted for reporting. The SRS treated this as a single compare-adjust-confirm step.

The delivered portal wraps each statement in a formal QC lifecycle so in-progress work is never lost, review state is explicit, confidence can be managed, and finalised statements are permanently locked.

SRS baseline vs. delivered capability:

| SRS Baseline (Rel. 1.1) | Delivered in the Portal |
| --- | --- |
| ‘Visual compare, manual adjustment, confirmation’ before storing validated data. | A multi-state lifecycle: draft → QC reviewed → finalised & locked. |
| No draft persistence described. | Draft auto-save so in-progress edits are never lost. |
| No explicit review state or confidence handling. | An explicit QC-review status set by the reviewing team, plus a confidence indicator with a manual override. |
| No lock on confirmed data. | A finalise action that submits and permanently locks the statement (only once extraction is complete). |
| Single validation screen implied. | A rich visual compare/validation screen and a separate fully manual statement-entry screen. |

# 3. Business Justification (Reason for Change)

A formal QC lifecycle protects data quality far beyond the SRS’s compare-adjust-confirm step:

Draft auto-save means partially reviewed statements are never lost.

An explicit QC-review status makes reviewer accountability and workflow state clear.

Confidence indication with manual override lets reviewers focus on doubtful extractions.

Finalise-and-lock guarantees that confirmed statements cannot be silently changed afterwards.

A formal QC lifecycle with confidence management goes well beyond ‘compare, adjust, confirm’ and is therefore raised as a formal scope expansion.

# 4. Proposed Change – Delivered Capability

The delivered QC / Validation Workflow provides the following capabilities in the portal:

| Capability | Description |
| --- | --- |
| Draft auto-save | In-progress edits are saved automatically so work is never lost. |
| QC-review status | An explicit review state set by the reviewing team. |
| Confidence management | A confidence indicator with a manual override. |
| Finalise & lock | Submit-and-lock, permitted only once extraction is complete. |
| Validation screens | A rich visual compare/validation screen and a separate fully manual statement-entry screen. |

# 5. Scope of Work

5.1 In Scope

Design of the multi-state QC lifecycle (draft → QC reviewed → finalised & locked).

Draft auto-save of in-progress edits.

QC-review status set by the reviewing team.

Confidence indicator with manual override.

Finalise-and-lock action guarded by extraction-complete.

Visual compare/validation screen and a separate fully manual statement-entry screen.

Functional testing and UAT support of the QC lifecycle.

5.2 Out of Scope

Changes to the extraction engine itself beyond exposing completeness for the finalise guard.

Data cleansing or correction of pre-existing master/transactional data-quality issues.

Ongoing production support / AMC, which can be covered under a separate support agreement.

Any new functional change or scope expansion requested after sign-off, which will be raised as a separate CR.

# 6. Delivery Approach & Methodology

The workflow was delivered in a controlled, phased manner:

| Phase | Key Activities |
| --- | --- |
| Phase 1 – Lifecycle | Design the draft → QC reviewed → finalised & locked states and draft auto-save. |
| Phase 2 – Review & confidence | QC-review status and confidence indicator with manual override; finalise-and-lock guard. |
| Phase 3 – Screens | Visual compare/validation screen and fully manual statement-entry screen. |
| Phase 4 – Validate | Functional testing and UAT support. |

# 7. Detailed Effort Estimation

The total estimated effort for this change is 4 (four) person-days. The breakdown is as follows:

| Stage | Focus | Activities |
| --- | --- | --- |
| Day 1 | Lifecycle & drafts | Draft → QC reviewed → finalised & locked states; draft auto-save. |
| Day 2 | Review & confidence | QC-review status; confidence indicator with manual override; finalise-and-lock guard. |
| Day 3 | Validation screens | Visual compare/validation screen and fully manual statement-entry screen. |
| Day 4 | Testing & handover | Functional testing, UAT support and handover. |

Total Effort: 4 person-days.

Effort is expressed in person-days of dedicated engineering work and reflects the design-and-build effort delivered beyond the SRS baseline, presented here for formal approval and commercial settlement.

# 8. Indicative Timeline

Subject to written approval of this CR, the effort is represented as a continuous 4 working-day engagement.

| Milestone | Target |
| --- | --- |
| CR approval & inputs received | Day 0 |
| Lifecycle & draft auto-save ready | End of Day 1 |
| Review & confidence available | End of Day 2 |
| Validation screens complete | End of Day 3 |
| Testing, UAT & sign-off | End of Day 4 |

# 9. Commercials – Implementation Fee

This is a one-time change request with an associated implementation fee for the 4 person-days of design and build effort described above.

| # | Description | Effort | Amount |
| --- | --- | --- | --- |
| 1 | Design and delivery of the QC / Validation Workflow (draft auto-save, QC-review status, confidence management, finalise-and-lock, and the compare and manual-entry screens). | 4 person-days | ₹ ____________ |
|  | One-time Implementation Fee (Total) | 4 person-days | ₹ ____________ |

Amounts are to be finalised and are shown as placeholders pending commercial confirmation.

Taxes (GST) as applicable will be charged additionally.

This capability has already been designed and delivered in the portal; this CR formalises and re-baselines it in line with the CR Report recommendation.

# 10. Assumptions & Client Dependencies

The capability described has been reviewed against the delivered portal and the CR Report (Delivered Scope vs. SRS).

Client-side stakeholders are available to review the delivered functionality and provide sign-off.

No further functional change or scope expansion is introduced under this CR beyond what is already delivered.

Existing master and transactional data required by this capability is available and reasonably clean.

Extraction output is available to drive the visual compare and the finalise-complete guard.

# 11. Risks & Mitigation

| Risk | Mitigation |
| --- | --- |
| Loss of in-progress review work | Draft auto-save persists edits continuously. |
| Premature finalisation | Finalise-and-lock permitted only once extraction is complete. |
| Unclear review accountability | Explicit QC-review status set by the reviewing team. |

# 12. Deliverables

A working multi-state QC lifecycle with draft auto-save.

QC-review status and confidence indicator with manual override.

Finalise-and-lock behaviour and the compare and manual-entry screens.

UAT sign-off of the QC lifecycle.

# 13. Acceptance Criteria

A statement moves correctly through draft → QC reviewed → finalised & locked.

Draft edits persist automatically and finalise is blocked until extraction is complete.

Confidence override and both validation screens behave as expected.

# 14. Approval & Sign-off

By signing below, both parties agree to the scope, effort and commercial terms set out in this Change Request.

| For Kodivian Technologies LLP | For Stedman Pharmaceuticals |
| --- | --- |
| Name: ____________________________ | Name: ____________________________ |
| Designation: ______________________ | Designation: ______________________ |
| Signature & Date: __________________ | Signature & Date: __________________ |

— End of Change Request —