KODIVIAN TECHNOLOGIES LLP

ISO 27001 Certified  |  A SS Group Company

CHANGE REQUEST

& Implementation Proposal

Self-Learning Product-Name Correction & Region-Based Product Exclusion

Delivered Functional Scope beyond the approved SRS (Release 1.1)

Scheme Management System & Stock Statement Entry Automation

| Document Control |  |
| --- | --- |
| Document Name | Change Request – Self-Learning Product Mapping & Region Exclusion |
| CR Reference No. | KT/STED/CR-05 |
| CR Report Item | CR-05 (CR Report) |
| Classification | New Feature |
| Release No. | 1.0 |
| Date of Release | 3rd July 2026 |
| Client | Stedman Pharmaceuticals |
| Prepared By | Kodivian Technologies LLP |
| Reviewed By | Vijay Sabari |
| Approved By | ________________________ |
| Approved Date | ________________________ |

# 1. Purpose of this Change Request

This Change Request is raised by Kodivian Technologies LLP for Stedman Pharmaceuticals to formally document, scope, estimate and obtain approval for the self-learning product-name correction and region-based product exclusion delivered in the Scanify portal. This item corresponds to Change Item CR-05 in the CR Report.

The SRS (Rel. 1.1) mentioned fuzzy matching of products but no persistent correction memory and no per-region product exclusion. The delivered portal adds both. This CR captures those additions for formal re-baselining and commercial settlement.

# 2. Background & Context

Extracted product names do not always match the product master exactly. Under the SRS, each mismatch would be corrected in isolation, with no memory.

The delivered portal remembers a correction once made per stockist and re-applies it automatically thereafter, and can exclude specific products for specific regions so region-irrelevant products are skipped.

SRS baseline vs. delivered capability:

| SRS Baseline (Rel. 1.1) | Delivered in the Portal |
| --- | --- |
| Fuzzy matching of products only. | A self-learning correction memory: map a raw product name to the correct product code once, stored per stockist. |
| No persistent correction memory. | The stored mapping is automatically re-applied on all future statements for that stockist, improving accuracy with use. |
| No per-region exclusion logic. | Specific products can be excluded for specific regions, so region-irrelevant products are skipped automatically during processing. |

# 3. Business Justification (Reason for Change)

A learning memory and region exclusion directly raise matching accuracy and reduce operator effort:

Each correction is made once per stockist and never has to be repeated, so accuracy improves with use.

Region-based exclusion prevents region-irrelevant products from being matched or reported.

Operators spend less time re-correcting the same recurring mismatches month after month.

The matching intelligence becomes tailored to each stockist’s actual naming over time.

A self-learning mapping memory and region exclusion are additions to the matching intelligence and are therefore raised as a formal new feature.

# 4. Proposed Change – Delivered Capability

The delivered capability provides the following in the portal:

| Capability | Description |
| --- | --- |
| Correction memory | Map an unmatched raw product name to the correct product code once, stored per stockist. |
| Auto re-apply | The stored mapping is re-applied automatically on all future statements for that stockist. |
| Region exclusion | Configure products to be excluded for specific regions, skipped automatically during processing. |

# 5. Scope of Work

5.1 In Scope

Per-stockist mapping store for raw-name → product-code corrections.

Automatic re-application of stored mappings on future statements for that stockist.

Per-region product exclusion configuration and its enforcement during processing.

Functional testing and UAT support.

5.2 Out of Scope

Changes to the core fuzzy-matching algorithm beyond consulting the correction memory and exclusion list.

Data cleansing or correction of pre-existing master/transactional data-quality issues.

Ongoing production support / AMC, which can be covered under a separate support agreement.

Any new functional change or scope expansion requested after sign-off, which will be raised as a separate CR.

# 6. Delivery Approach & Methodology

The feature was delivered in a controlled, phased manner:

| Phase | Key Activities |
| --- | --- |
| Phase 1 – Correction memory | Per-stockist raw-name → product-code store and automatic re-application. |
| Phase 2 – Region exclusion | Per-region exclusion configuration and enforcement during processing. |
| Phase 3 – Validate | Functional testing and UAT support. |

# 7. Detailed Effort Estimation

The total estimated effort for this change is 3 (three) person-days. The breakdown is as follows:

| Stage | Focus | Activities |
| --- | --- | --- |
| Day 1 | Correction memory | Per-stockist mapping store for raw-name → product-code; capture on first correction. |
| Day 2 | Auto-apply & exclusion | Automatic re-application on future statements; per-region product exclusion configuration and enforcement. |
| Day 3 | Testing & handover | Functional testing, UAT support and handover. |

Total Effort: 3 person-days.

Effort is expressed in person-days of dedicated engineering work and reflects the design-and-build effort delivered beyond the SRS baseline, presented here for formal approval and commercial settlement.

# 8. Indicative Timeline

Subject to written approval of this CR, the effort is represented as a continuous 3 working-day engagement.

| Milestone | Target |
| --- | --- |
| CR approval & inputs received | Day 0 |
| Correction memory available | End of Day 1 |
| Auto-apply & region exclusion complete | End of Day 2 |
| Testing, UAT & sign-off | End of Day 3 |

# 9. Commercials – Implementation Fee

This is a one-time change request with an associated implementation fee for the 3 person-days of design and build effort described above.

| # | Description | Effort | Amount |
| --- | --- | --- | --- |
| 1 | Design and delivery of the self-learning product-name correction memory (per stockist) and region-based product exclusion. | 3 person-days | ₹ ____________ |
|  | One-time Implementation Fee (Total) | 3 person-days | ₹ ____________ |

Amounts are to be finalised and are shown as placeholders pending commercial confirmation.

Taxes (GST) as applicable will be charged additionally.

This capability has already been designed and delivered in the portal; this CR formalises and re-baselines it in line with the CR Report recommendation.

# 10. Assumptions & Client Dependencies

The capability described has been reviewed against the delivered portal and the CR Report (Delivered Scope vs. SRS).

Client-side stakeholders are available to review the delivered functionality and provide sign-off.

No further functional change or scope expansion is introduced under this CR beyond what is already delivered.

Existing master and transactional data required by this capability is available and reasonably clean.

Product and region masters are available so corrections and exclusions can be keyed to them.

# 11. Risks & Mitigation

| Risk | Mitigation |
| --- | --- |
| Wrong mapping learned | Mappings are captured from an explicit operator correction and can be reviewed/overridden. |
| Over-exclusion of products | Region exclusion is fail-open and matched by region code; verified at UAT. |
| Stale mappings after master changes | Mappings resolve to product codes, so master updates remain consistent. |

# 12. Deliverables

A per-stockist self-learning correction memory that re-applies automatically.

Per-region product exclusion applied during processing.

UAT sign-off of the matching improvements.

# 13. Acceptance Criteria

A raw-name correction made once for a stockist is re-applied automatically on later statements.

Products excluded for a region are skipped during processing for that region.

Matching accuracy visibly improves as corrections accumulate.

# 14. Approval & Sign-off

By signing below, both parties agree to the scope, effort and commercial terms set out in this Change Request.

| For Kodivian Technologies LLP | For Stedman Pharmaceuticals |
| --- | --- |
| Name: ____________________________ | Name: ____________________________ |
| Designation: ______________________ | Designation: ______________________ |
| Signature & Date: __________________ | Signature & Date: __________________ |

— End of Change Request —